## Slide 1: Ams Bootcamp
AMS Fest
Summer 2025

## Slide 2: Exercise: Our Main Concern Is…
  WORD WALL (Post-Its)
  What are your system concerns?
  What are your vendor concerns?
  I want to make sure we cover….
  What is your confidence level?

## Slide 3: INTRODUCTIONS: technology guides
Gretchen Steenstra
Garrett’s Addict
Niko Cribb
Foodie

## Slide 4: delcor SNAPSHOT
501(C) COMMITMENT | 35+ YEARS IN BUSINESS | 90+ FULL-TIME STAFF | 40+ DIFFERENT CERTIFICATIONS | VENDOR-AGNOSTIC CONSULTING

## Slide 6: Agenda
Manage the Change for People
  Establish a foundation for change
System Selection 101
  Essential Selection Steps: What is critical vs. nice to have?
  Tools: Discuss and test tools to help develop the selection documents (charter, RFP, review, etc.)
System Selection Details
  Business Processes: What do you need to consider, define, and adjust NOW versus during the Implementation Phase?
  Requirements: Review several approaches to develop and share business requirements
  Selection Decisions: How do you evaluate RFPs, compare prices, and select a vendor?
  Contracts: What should associations consider to augment the legal review?
  Requirements Speed Round

## Slide 7: Change Management

## Slide 8
Most Implementations
Successful Implementations
Source: ISM Survey – US (CRM Implementations)
People
Process
Technology
People
Process
Tech
50%
30%
20%
WHY DO BIG TECH IMPLEMENTATIONS FAIL?
Notes: Think about the big tech projects you have been involved in – Is 80% of effort focused on people and process?

## Slide 9: Change Control vs. Change management
Change control is the decision to make a change, whereas change management refers to the aftermath of that decision.
Change management = [change control] + communication + training + adoption

## Slide 10: Adoption – Start Planning
System Change -> Work Change
Identify Major Changes now
  System
  Staff Process
  Member Expectations
Training
  What can you learn now?
Notes: Create a process to make decisions
Staff and members WILL be:
  Annoyed, frustrated, scared, nervous, and EXCITED!
Plan for mistakes with the vendor
  Some changes look good on paper, but they don’t work
  You will learn and processes will evolve, so plan for it

## Slide 11: AMS, CRM or ??

## Slide 12: AMS Vs CRM
Notes: Graphic – AMS vs CRM
-Add Meatball Chart from Blog
CRM+AMS, AMS or Enterprise CRM
How do you know what you need?

## Slide 13: Relationships: system, vendor, and Association
Platform
Core
Partner AMS Layer
Client Config
Integrations
Data Analytics
Association Technology Ecosystem
LMS
FMS
CMS
Event-MS
Notes: The AMS System will integrate with relevant association systems
AMS Platform Core: SQL, Salesforce, Microsoft, Oracle
AMS Layer: (owned & managed by AMS company)
Relationship with Partner systems: (website interface, integration)

## Slide 14: Risk: All in 1 or diversify – make a slide of pro/con
Simple Functionality Missing (Low Risk, Low Volume)
Required Functionality is Not Offered by the Vendor
Major Functionality Missing from Demo
STAY OR GO?
Notes: Graphic – AMS vs CRM
-Add Meatball Chart from Blog
CRM+AMS, AMS or Enterprise CRM
How do you know what you need?

## Slide 15: Ecosystem: Draw your Ecosystem (screen break)
Include if:
Revenue
Member benefit (real one)
Support future growth
OTHERWISE
-Leave it behind or integrate
Notes: Take this with you and share with vendors. Some info many need to come out.
What is core and what is extra

## Slide 16: YOu need THIS!

## Slide 18: poll
1-3 months
3-6 months
6-9 months
12+ months
How long should the selection take?

## Slide 19: Selection "START"

## Slide 20: System Selection Phases
Kickoff Meeting
Charter
RFP
Demo
Decision Process
Make a Decision

## Slide 21: Core team - Selection
Decision Maker
Business Owners
Finance
Marketing/Communication
Customer Service
How many people should be on your core team? Do you have the following?

## Slide 22: Selection Time Commitment
 |  |  | Staff Time Commitment | 
Phase | Timeframe | CLIENT Staff Task | Core Team | Stakeholders
I: Selection Planning and Initiation | 4-5 weeks | Prepare Background Information for Review | 2 hours | 
 |  | Participate in Initial Meeting | 2 hours | 
 |  | Participate in Project Kickoff Meeting | 1 hour | 1 hour
II: Discovery and RFP Development | 4-5 weeks | Participate in Discovery Meetings | 1-2 hours per relevant session | 1-2 hours per relevant session
 |  | Participate in Meeting to Discuss Vendors | 1 hour | 
 |  | Participate in Demonstrations (3) | 24 hours | 12-16 hours
 |  | Participate in Demonstration Debriefs | 3 hours | Optional
IV: Vendor Selection | 4-5 weeks | Participate in Discussion to Identify Finalists | 1 hour | 
 |  | Review Proposals (2) | 2 hours min. | 
 |  | Participate in Final Vendor Selection Discussions | 4 hours | 
V: Contract Negotiations | 3-4 weeks | Participate in Contract Negotiations | TBD | 
VI: Implementation Planning and Initiation | TBD | Review Implementation Transition Plan | 1 hour | 
 |  | Participate in Vendor Discovery Preparation | 4-8 hours | 
 |  | Attend Vendor Discovery Meetings | TBD | 
VII: Implementation Project Management | TBD | Participate in System Implementation with Vendor | TBD | TBD

## Slide 23: Roles and Resources – Implementation – Plan Ahead

## Slide 24: Lack of Communication
Lose a turn!

## Slide 25: Communication: internal and external
Internal
  Updates of milestones and progress
  Project Team, Staff, Leadership/Board
External
  Updates to leaders and members
  Keep Vendor Partners informed
  ‘Coming soon – new registration process’
  Ask members to provide feedback
Notes: Be careful about dates
-setting dates that may change a lot can lead to confusion, disruption
-Start with a milestone, then narrow to a date
-consider a soft launch
Tailor communication
-if member have a BIG impact from the change, personalize info (e.g. certification process is changing – let people KNOW. And more than 1 time.

## Slide 26: Project Charter
Why are you starting to look?
Why now?
What is your pitch?
If you can’t state your goal right now, you may not be ready
Association focus on WHAT and WHY
Vendor focus on HOW?
5 W’s (Who, What, Where, When, Why)
Notes: Purpose/Objectives
Alignment with Strategic Plan
Acceptance criteria
In/out of scope
Deliverables
Resources
Budget

## Slide 27: Discovery Trailhead

## Slide 28: SECTION BREAK: RFP SWAMP

## Slide 29: Why a request for proposal (RFP)?
Focus on your business needs (What and Why – not How)
Align association goals and business functions
Refresh and improve processes
CLARITY (check the box)
Same info from each vendor
Use the RFP to organize your needs and state your goals.

## Slide 30: RFP are a guide for vendors
Clear Business Goals
Revenue-driving functionality – add details!
Unique configuration or custom apps that need to be replaced
Scope for initial project
Tolerance for future deliveries and smaller projects

## Slide 31: Where do you find requirements?
Member/Customer
Needs and Processes
Staff Needs and Processes
Organizational
Goals
Tribal Knowledge
Standard Operating Procedures (SOP)
Notes: BOTH
Where do requirements come from?
SOP
Tribal knowledge
Goals of the organization
Member/Customer Needs and processes
Staff Needs and processes

## Slide 32: Business and Processes: Just enough detail
BUSINESS processes
VS
business PROCESSES
Notes: Fine line of too much info
-vendor’s don’t read it
BUSINESS – during selection, focus on the why and what
PROCESS – during implementation unpack the details of the process and HOW with the vendor

## Slide 33: Tell your story (what and why)
Find the best way to tell your story
Break it down into requirements – focus on what vs how
Functional Requirements (System Behaviors)
Non-Functional Requirements (System Performance)
Specific
Testable
Relevant
Traceable
Complete
Verifiable
Concise
Notes: BOTH
E.g. discuss how money flows
Requirements: Proration, Deferral

## Slide 34: Create a user story
Are a way to simplify requirements.
Expose the detailed requirements.
Highlight the business reason for each functionality.
Are testable.
As a… | I want to… | So that… | Acceptance Criteria
Member | Renew Online | I can pay immediately with my credit card | 
User stories:

## Slide 35: Data: Requirements
Data conversion
Report inventory
Data standards
Data integration
What are you REALLY doing with your data?
What is the relationship between data and process?
Notes: Disorganized data can make your ecosystem even more confusing
How can you clean it up and organize?

## Slide 36: Review your requirement
Is it comparable?
Is it scorable?
Is it a single requirement/single answer (baseline Y or N)?
Can a stranger understand it?
Do you need to add context? Vendors don’t know all the facts about your ‘special’ process.

## Slide 37: Identify areas of potential change
Use the selection process to identify business processes that may need to change
Difficult requirements
Areas that require customization
Processes that need the most customer service/TLC
Processes that support the most revenue
Processes that can be automated
Notes: Change your process when you can – think about this NOW!
What is in the RFP that was flagged as a concern? What was hard to define?
Automation: Give the power back to the member – you do NOT NEED TO check every single record.
Use exception reports to identify problem data
No money – no mission
WHY is your refund process 5 steps with 2 check? Does this serve the member or create revenue?
WHY do you have 15 discounts? Does this serve the member or create revenue?

## Slide 38: 10 Min…GO!
Notes: ACTIVITY: Document a business rule that you can share with your neighbor

## Slide 39: Requirements Workshop
Write requirements for the case
    What and Why – not how
Rotate
Edit/Refine
Review
Signal Words: Ask More Questions
Intuitive
Simple, user friendly, easy
Integrated
DIY
Training and documentation
User
Design
Notes: Case 1
Financial – Automate Refund Process
Your organization has a manual process to manage refunds
Customers email request or staff email finance. 2. Finance reviews request and processes refund)
Move to a workflow where customers can request a refund online. Workflow sends request to finance>process refund>alert to customer service>auto email to customer
Case 2
Membership – Students to Regular
Your organization is developing a new program to support new members
System must monitor the graduation date and renew a customer to regular after graduation date
? What is the renewal business rules?
Onboarding process to recommend learning and industry groups
?What are business rules to recommend services
?What is communication process
?What are integration ideas (website, emai lmarketing)

## Slide 40: Finalize RFP

## Slide 41: Pull it together to Build the RFP
Checklist:
Introduce the project
Background of your organization
Project goals and scope
Business objectives
Overview of functional areas
Ecosystem Current and Future
Specific questions and needs (e.g., requirement)
Instructions to vendors
Notes: Do you make major purchases at home with out a list? Buying a house, car, college for kids?
Don’t ASSUME the vendor took amazing notes during your sales calls and demos
Don’t ASSUME any new system will fit YOU?
Instructions for vendors:
Procurement schedule
Duration of the proposal (how long is it valid)
Cost of proposal prep
Vendor evaluation criteria

## Slide 42: RFP: Add ecosystem diagrams – focus on the future

## Slide 43: RFP: focus on the Functions

## Slide 44: Release the RFP?
False
True
Notes: Never buy an AMS without visual and written info
Pro/con of RfI, RFP and straight to proposal

## Slide 45: poll
8
2
5
3
All of the above (18)
How many vendors should I consider?

## Slide 46: Vendors: Talk to them!
Be honest
Provide an overview of your association
Discuss current AND future needs
Share general budget range
Share staff size and resources
Use your RFP as a guide
Tell vendors what you need and then make them prove they can do it!
Notes: Narrow the list
Share the schedule – especially if there is a mandatory launch date

## Slide 47: Partners
Ask about Partner network – this is very helpful!
Experts leave application provider and start their own company
  Element, Plutus, Aplusify, Meto-Dao, Velosio, En-SYNC
  RSM, Fionta, fusionSpan, Wipfli
Implementation Services
Long Term Support

## Slide 48: Selection Criteria: Highlights
Platform and Services
Cost
Requirements
Functional
Requirements
Vendor
Requirements
Integrations Partners
Licensing Implementation
Customer-Facing e-Commerce Exports
Notes: Determine how the core team will evaluate vendors BEFORE the demos.
See handout
Selection criteria should include information from the demos and the proposal

## Slide 49: Section Break: Demo Forest

## Slide 50: Demos: Preparation
Provide Vendors
  General agenda and outline
  Business scenarios (tell the story of a set of requirements, describe critical, complex processes – bulk dues, group registration, chapter management)
  Sample event and registration form
  Draft RFP (for additional reference)
Decide your process to evaluate vendors

## Slide 51: Demos: Agenda topics
Introduction
Navigation
Customer Management and Experience
Membership
Finance
Query/Reports
IT/Platform
Notes: *Customer experience should be discussed throughout the demo

## Slide 52: Didn’t account for member Experience!
Lose a turn!
Notes: This is a SELECTION, so what is needed to SELECT a system?
Focus on must haves and deal breakers
Highlight functionality that is missing from the current system
Identify features you need to maintain (e.g., certification, group registration)
Identify what your members/customers need

## Slide 53: Demos: In-person vs virtual
One full day to cover critical topics
Follow-up demos as needed
In-Person
One full day with a break
Two half-day demos (either back-to-back or by topic)
AVOID too many short meetings – you need time to focus
Virtual

## Slide 54: Demos: tips for virtual demos
Pre-Test: Ask vendors to join 15 minutes early to test access
Record: Will vendors allow you to record and share?
Ground Rules:
  Identify a staff member to manage the schedule and give a 10-minute notice before a section’s ending time
  Once demo begins, staff will mute and turn off their camera to focus on the demo (okay for vendors to do same)
  Use virtual chat feature to submit questions for vendor

## Slide 55: Evaluating DEmos
KISS
Survey after each demo
Focus on differentiating factors
  E.g. customer experience, reporting, workflow tools, number of clicks
Create a ‘Scoring Sheet’ for Staff
Score the vendor and submit right after the demo
Identify follow-up
Decide to keep or reject (remember that this is a SELECTION)
Debrief Immediately
Don’t get distracted in notes. Focus on performance of key scenarios.

## Slide 56: Should I Include staff feedback that’s incomplete?
No
Yes
Notes: BOTH
If staff do not create good notes/official score – do NOT include data in the full evaluation
If a staff member does not attend ALL sessions – do NOT include data in the full evaluation

## Slide 57: Can you eliminate 1 vendor?
Don’t forget, this is a selection to identify one vendor.
It’s easier to compare two proposals, so consider eliminating a vendor after demos.

## Slide 58: Send RFP – ASK for a Proposal

## Slide 59: Release the RFP and then….
Update selection criteria
Define reference questions

## Slide 60: Selection MountaiNS

## Slide 61: Proposal Package
Master Services Agreement (MSA)
Vendor Overview
Response to Requirements
  Written
  Excel List
Proposal Cost ‘Investment’
  Licensing, Hosting
  Implementation

## Slide 62: Scoring the proposals
Reference Check Feedback
System Functionality
Vendor Implementation Approach
Vendor Resources
Cost
Member and Staff Experiences
Don’t make this too hard – focus on key elements that are essential
Notes: TALK ABOUT REFERENCE CHECK

## Slide 63: Handout: Compare Vendors (cost and functionality)

## Slide 64: budget
1% of IT budget
$ per staff person
Implementation (one time)
Recurring Costs (licensing & environment)
What is a good budget?
Event, Exhibit
DelCor Blog
What partner systems are you considering?
ALWAYS have a contingency plan: 20% minimum (don’t tell PMI)

## Slide 65: Decision
Functionality
Price
Intangibles
Best Choice

## Slide 66: It’s okay to select the system you like
Systems in the same class are similar
What system can you SEE yourself using?
Did it make sense during the demo?
Make a choice

## Slide 67: Decision Time!

## Slide 68: Contract (MSA and SOW)
Data Security
Insurance
Intellectual Property
Service Level Agreement
Termination
Warranty...
Legal
Acceptance
Deliverables
Exit Strategy
Fees/Payments
Project Management
Testing...
Work Together

## Slide 69: Remember… there’s no magic wand!
Envision how the AMS fits within your data ecosystem (beholder of all data or piece of the pie)
Define what success looks like to your organization post-launch
Set realistic expectations for your staff and volunteers

## Slide 70: What’s next?
Start
Get started! There’s never going to be a better time to start.
Schedule
Schedule the project kickoff and discovery meetings.
Plan
Review staff calendars and plan for the selection process.
Partner
Choose the partner that is the best fit for your organization.

## Slide 71: Adoption Castle

## Slide 72: Non-Technical Changes>Impact
New Manual Process
Loss or change of functionality
More configuration and workflow options
Fewer configuration and workflow options

## Slide 73: Lose a Turn!

## Slide 74: What areas can you address RIGHT NOW?
Notes: Wrangle defined as: Argue, dispute, quarrel, battle, squabble, disagree
-data conversion
-report inventory
-data standards
-data integration

## Slide 75: What’s next?
Start
Get started! There’s never going to be a better time to start.
Schedule
Start small and build – this does not have to happen all at once
Plan
Identify your goals and align with your association’s strategy
Identify System
Create a business system ecosystem map
Notes: Data Governance 101?

## Slide 76: Preparation
Data Inventory
  Source
  Type of data (customer, invoice, demographics)
  Purpose
  Quality
  Will it convert?

## Slide 77: Implementation Planning

## Slide 78: Core Team Tasks
Reset Core Team
  Update roles for each implementation phase (discovery, configuration, testing, launch, post-launch adoption)
  Confirm executive sponsor
Establish feedback process
Establish change management process
Confirm roles at each stage of the project

## Slide 79: Vendors you should visit at AMS Fest? UPDATE

## Slide 80: Implementation Planning
Extra docs

## Slide 81: communication: Stakeholder Analysis (FLIPCHART)
Dry Run for Selection – Critical During Implementation
Interest
Power
Keep Satisfied
Monitor
Keep Informed
Manage Closely
Notes: Update this with EACH STAGE – this will shift around launch. (WRITE THIS OUT)
Sticker
Red: CEO
Green: CFO
Yellow: CMO (Marketing/Communication)
Blue: Customer Service

## Slide 82: Communication: raci can Make or Break
Carries out the process or task assignment
Responsible to get the job done
Responsible
Accountable
Consulted
Informed
Accountable for the process or task being completed appropriately
Responsible person(s) are accountable to this person
Not directly involved with carrying out the task, but are consulted
May be a stakeholder or a subject matter expert
Receive output from the process or task, or those who have a need to stay informed

## Slide 83: Communication: RacI Example
The discussion of roles is as important as the chart. Only 1 A (Accountable)
RACI Matrix |  |  |  |  |  | 
Task | Project Manager | Business Analyst | Technical | Development | Finance | Executive
Project Planning | A | I | C | C | C | C
Project Initiation | A | I | I | I | I | I
Project Charter | A | I | C | C | I | I
Stakeholder Analysis | A | C | C | C | I | I
Develop Use Cases | A | R | R | R | R | R
Participate in Demos | A | R | R | R | R | R
Notes: Something I (and a couple of other DelCorians do) is use the A for "approver" so PM is responsible but someone else might have to approve the decision. This helps alot for when you're deciding on requirements, costs, various functionality needed for different business areas but that is a different RACI with business areas being the task), not sure if we should add another one?

## Slide 84: Vendor Discovery
Vendor review requirements and add details
  Focus on your business OUTCOMES are validation requirements
RFP will be replaced by vendor implementation plan
  CROSS CHECK carefully!
Yes, information will be covered AGAIN!

## Slide 85: Impact Analysis – Add additional information to Vendor Docs
What is changing?
Process today
What do you want to happen – future?
What policies, processes are needed?
System, Workflow, Outputs, Communication
Who is involved?
Business Owner, Finance, IT, HR, Partners
Separate system change and internal processes changes
Notes: Phase 2: Update impact after vendor responses
Identify what is part of the project and staff role to manage

## Slide 86: Change Management Roles and Responsibilities
Role | Responsibility
Change Team | Facilitate key functional configuration decision-making. Obtain buy-in from business areas. Manage customer experience and integrations with website partners. Ensure change management initiatives are implemented (e.g., policy changes, external/member communications).
Project Change Manager | Involve leaders by conducting leadership workshops. Identify key stakeholders, complete a change impact assessment, and determine communication and engagement needs. Coordinate with training delivery teams to develop/deliver training. Engage with the Change Team.
Change Management Sponsor | Executive team member who is accountable and responsible for the overall project.

## Slide 87: Sample WOrkflow

## Slide 88: reinforcement
Plan for Adoption NOW
Develop Training Plan
  Onboarding new staff
  Launch Training
  Advanced Training
  AMS +
    SF Trailhead, Dynamics CRM, Power BI, Automation tools
Examine, Repeat, Adjust

## Slide 89: resources
ASAE AMS Resources/ASAE Collaborate
Consultants
AMS Fest
Review My AMS
DelCor AMS Selection
DelCor AMS Fest Resources

## Slide 90: Contact us
@delcortech
@delcor
@delcortech
@delcortech
DelCor Technology Solutions
301.585.4222
877-4DELCOR